Project Planning Phase

Project Planning Template (Product Backing, Sprint Planning, Stories, Story Points)

| Date | 29 October 2025 |
| --- | --- |
| Team ID | NM2025TMID07034 |
| Project Name | Optimizing User, Group, and Role Management with Access Control and Workflows |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | User Creation and Role Assignment | USN-1 | As an admin, I can create new users and assign roles based on department or designation. | 3 | High | Bharath |
| Sprint 1 | Workflow Setup | USN-2 | As a developer, I can configure automated workflows for approval and access validation. | 4 | High | Sivaraj |
| Sprint 2 | Access Control and Validation | USN-3 | As a system admin, I can enforce role-based access control (RBAC) to validate user permissions. | 4 | High | Surya |
| Sprint 2 | Group Management | USN-4 | As an admin, I can add or remove users from groups, ensuring synchronized access updates. | 3 | High | Rijjul Rubak |
| Sprint 3 | Workflow Notification | USN-5 | As a tester, I can verify that notifications are sent after approval or access modification. | 2 | Medium | Bharath |
| Sprint 3 | Audit Logging | USN-6 | As a developer, I can implement audit logs to record all access and workflow events. | 3 | High | Sivaraj |
| Sprint 4 | Final Testing and Documentation | USN-7 | As a tester, I can verify that all modules work together and document the final implementation. | 3 | Medium | Naveen |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 14 | 6 Days | 01 Nov 2025 | 06 Nov 2025 | 14 | 06 Nov 2025 |
| Sprint 2 | 12 | 6 Days | 07 Nov 2025 | 12 Nov 2025 | 12 | 12 Nov 2025 |
| Sprint 3 | 10 | 6 Days | 13 Nov 2025 | 18 Nov 2025 | 9 | 18 Nov 2025 |
| Sprint 4 | 8 | 6 Days | 19 Nov 2025 | 24 Nov 2025 | 8 | 24 Nov 2025 |

Velocity

Average Velocity = Total Story Points Completed / Total Duration
= (43 Story Points) / (24 Days)
= 1.79 Story Points per Day

Burndown Chart

The burndown chart visually tracks progress by showing the total story points remaining versus time.
It ensures that each sprint maintains balance between planned workload and actual completion rate, helping the team identify bottlenecks and maintain a steady workflow.

Observation:
✅ Sprint 1 and Sprint 2 achieved full completion on schedule.
⚙️ Sprint 3 completed with 90% efficiency due to testing dependencies.
 Sprint 4 ensured documentation and integration closure for project submission.